Polymarket Private Alpha System

Kompletna specifikacija v2.0 — s tehničkim ispravkama i proširenjima

18. ožujka 2026.   |   Status: Spreman za implementaciju

| Polje | Vrijednost |
| --- | --- |
| Svrha | Izgradnja privatnog Polymarket alpha sustava za paper-first validaciju i kasniji kontrolirani live trading. |
| Opseg | Arhitektura, tržišta, rizik, config datoteke, CLI spec, endpoint mapiranje, replay spec, Claude Code promptovi. |
| Verzija | v2.0 — uključuje sve tehničke ispravke: ispravni URL-ovi, auth model, slippage 100bps, time-to-expiry filter, rate limiting, VPS deployment. |
| Status | Spreman za implementaciju u Claude Code |

1. Sažetak projekta

Sustav je dizajniran kao privatni Polymarket trading engine prve generacije. Cilj nije odmah prodavati signale — cilj je dokazati ponavljajući edge kroz prikupljanje podataka, deterministične signale, paper trading, stroge kontrole rizika i replay evaluaciju, prije nego što se ikakav živi kapital dovede u rizik.

| Faza | Sadržaj |
| --- | --- |
| Faza 1 — Paper | Ingestion podataka, detekcija signala, paper trading, alertovi, pohrana, dnevni izvještaji, replay mod. |
| Faza 2 — Evaluacija | Procjena expectancya, drawdowna i kvalitete tržišta/kategorija. Optimizacija filtera. |
| Faza 3 — Micro-live | Živi pilot s minimalnom veličinom. Kriterij: pozitivna EV na min. 50 tradova, win rate >52%, max drawdown <15%. |
| Faza 4 — Skaliranje | Opcijska produktizacija samo ako je privatna alpha već dokazana u live fazi. |

2. Osnovna operativna načela

| Načelo | Značenje u praksi |
| --- | --- |
| Private first | Gradi za jednog operatera. Ne optimiziraj za pretplatnike ili javni dashboard u v1. |
| Rules first, LLM second | Koristi determinističku strategijsku logiku. LLM-ovi mogu sažimati ili klasificirati, ali ne donose ulaze i izlaze u v1. |
| Survive first | Kontrole rizika su obavezne. Bot bez tvrdih limita je automatizirani stroj za gubitak. |
| Log everything | Signali, preskočeni tradovi, punjenja, izlazi, latency, stale feedovi i greške moraju biti pohranjeni. |
| Build in phases | Nema live tradinga dok ne postoje papirnati dokazi. Nema skaliranja dok ne postoje live micro-size dokazi. |

3. Fokus tržišta i logika odabira

Strategija cilja tržišta koja kombiniraju informacijski tok, emocionalni overreaction, upotrebljivu likvidnost i dovoljno neučinkovitosti da deterministička pravila budu vrijedna.

| Tier | Kategorija | Upotreba | Razlog |
| --- | --- | --- | --- |
| Tier 1 | Geopolitika | Primarna | Brzi naslovi, emocionalni order flow, ponavljajući overreaction obrasci. |
| Tier 1 | Makro / centralne banke | Primarna | Interpretacijski lag, sporije repricing, čišća informacijska struktura. |
| Tier 1 | Velika politika | Primarna | Narativni swingovi, korelacijske prilike, trajni sentiment ekstremi. |
| Tier 2 | Kripto makro eventi | Sekundarna | Korisno kad je vezano za realne katalizatore. Izbjegavaj ultra-kratka bot-war tržišta. |
| Tier 3 | Eksperimentalna tržišta | Selektivno | Samo kad su likvidnost i kvaliteta formulacije prihvatljivi. |

Izbjegavati u v1: • Ultra-kratka BTC/ETH/SOL up/down tržišta — zaposjednuta HFT botovima, nema edge-a za spike-fade • Nisko-likvidna novelty tržišta • Meme/kulturna tržišta • Tržišta gdje su izlazi nepouzdani zbog širokih spreadova ili slabih order bookova

4. Specifikacija strategije

4.1 Primarna strategija: Spike Fade

Spike Fade detektira brze, neuobičajeno velike pomake u rolling prozoru i fades pomak kada spread, likvidnost i filteri kvalitete tržišta ukazuju da je repricing pretjeran, umjesto potpuno opravdan.

| Parametar | Vrijednost |
| --- | --- |
| Rolling prozor | 5 minuta (300 sekundi) |
| Minimalni pomak cijene | 12 postotnih bodova (apsolutno) |
| Potvrda volumena | Minimalno 2.0× nedavne baseline |
| Bias ulaza | Ako YES previše poraste → preferiraj NO; ako YES previše padne → preferiraj YES |
| Take-profit | +0.06 (6 centova na $1 skali) |
| Stop-loss | -0.04 (4 centa na $1 skali) |
| Maksimalno držanje | 2.400 sekundi (40 minuta) |

4.2 Sekundarni framework (planiran za kasniju fazu)

- Cross-market mismatch: kasniji sloj za nekonzistentno cijenjenje između povezanih tržišta.

- Whale / abnormalni flow tracking: kasniji analitički sloj za neobičnu veličinu i ponašanje velikih aktera.

5. Model rizika

| Pravilo | Zadana vrijednost |
| --- | --- |
| Live trading u v1 | NE — eksplicitno onemogućen |
| Paper bankroll | USD 10.000 |
| Paper nominalni iznos po tradu | USD 100 |
| Max otvorenih pozicija | 4 u paper modu, 3 u kasnijem live modu |
| Max dnevni gubitak | USD 250 — tvrdi stop |
| Max uzastopnih gubitaka | 4, zatim 2-satni cooldown |
| Ne prosječavaj prema dolje | Uvijek true |
| Ne dodavaj na gubitnika | Uvijek true |
| Kill switch | Omogućen |
| Tvrdi stop eventi | Greška autentikacije, stale feed, greška DB pisanja, burst grešaka izvršavanja, prekomjerni latency |

6. Arhitektura sustava

Repozitorij treba ostati modularan, testabilan i config-driven. Interfaces moraju čisto odvojiti ingestion, strategiju, rizik, pohranu i alertove.

Struktura repozitorija (v2.0) polymarket-bot/ claude.md # Glavni spec za Claude Code .env.example # Varijable okoline s ispravnim URL-ovima config/ markets.yaml strategy.yaml risk.yaml alerts.yaml src/ main.py cli.py settings.py data/ rest_client.py websocket_client.py market_registry.py normalizer.py strategy/ spike_fade.py signal_models.py filters.py execution/ paper_broker.py live_broker.py orders.py portfolio.py auth/ wallet.py eip712.py hmac_signer.py <-- NOVO v2.0 risk/ limits.py kill_switch.py checks.py storage/ db.py models.py repository.py alerts/ telegram.py report_builder.py analytics/ performance.py market_stats.py replay.py utils/ logging.py time.py math_helpers.py rate_limiter.py <-- NOVO v2.0 tests/ test_strategy.py test_risk.py test_paper_broker.py test_filters.py

7. Potrebne CLI komande

| Komanda | Svrha |
| --- | --- |
| python -m src.cli validate-config | Validacija YAML konfiguracije, obaveznih polja, duplikata i nekonzistentnosti rizika. |
| python -m src.cli init-db | Kreiranje SQLite datoteke i inicijalizacija sheme. |
| python -m src.cli test-alert | Slanje Telegram test poruke. |
| python -m src.cli discover-markets | Dohvaćanje i ispis kandidatskih tržišta iz discovery sloja. |
| python -m src.cli run-bot --mode paper | Pokretanje sustava u paper modu. Zadani mod. |
| python -m src.cli run-bot --mode live | Zadano onemogućeno. Zahtijeva eksplicitnu zastavicu i sve zaštite. |
| python -m src.cli replay --input ./data/events.jsonl | Replay pohranjenih evenata kroz isti strategy engine. |
| python -m src.cli daily-report --date 2026-03-18 | Generiranje izvještaja iz baze podataka. |
| python -m src.cli health-check | Provjera DB, config, websocket zdravlja i latencija. |

8. Config datoteke za kopiranje u repozitorij

8.1 config/markets.yaml

Napomena: slugovi su placeholderi. Kod mora dinamički otkriti i mapirati žive Polymarket market ID-eve putem Gamma API-ja.

markets:

- slug: us-strikes-iran-before-2026-06-30

name: US strikes Iran before 2026-06-30

category: geopolitics

enabled: true

priority: 10

min_volume_usd: 5000000

max_spread_bps: 350

notes: High information flow, strong news sensitivity

- slug: iran-closes-strait-of-hormuz-before-2026-06-30

name: Iran closes Strait of Hormuz before 2026-06-30

category: geopolitics

enabled: true

priority: 9

min_volume_usd: 2000000

max_spread_bps: 400

notes: Event-driven, headline sensitive, good for spike fades

- slug: ceasefire-ukraine-before-2026-09-30

category: geopolitics | priority: 8 | min_volume_usd: 2000000 | max_spread_bps: 400

- slug: china-blockades-taiwan-before-2026-12-31

category: geopolitics | priority: 8 | min_volume_usd: 1500000 | max_spread_bps: 450

- slug: israel-iran-ceasefire-before-2026-06-30

category: geopolitics | priority: 8 | min_volume_usd: 1500000 | max_spread_bps: 450

- slug: fed-cuts-rates-by-june-2026

category: macro | priority: 9 | min_volume_usd: 3000000 | max_spread_bps: 300

- slug: us-recession-in-2026

category: macro | priority: 8 | min_volume_usd: 1500000 | max_spread_bps: 350

- slug: cpi-above-target-by-q3-2026

category: macro | priority: 7 | min_volume_usd: 1000000 | max_spread_bps: 350

- slug: trump-republican-nominee-2028

category: politics | priority: 8 | min_volume_usd: 2000000 | max_spread_bps: 350

- slug: republicans-win-senate-2026

category: politics | priority: 7 | min_volume_usd: 1500000 | max_spread_bps: 350

- slug: btc-above-120k-by-2026-12-31

category: crypto_macro | priority: 6 | min_volume_usd: 2000000 | max_spread_bps: 300

notes: Use only for macro linkage, not ultra-short trading

- slug: sec-approves-new-spot-crypto-etf-by-2026-09-30

category: crypto_macro | priority: 6 | min_volume_usd: 1000000 | max_spread_bps: 350

experimental_markets:

enabled: true

max_count: 3

min_volume_usd: 750000

max_spread_bps: 450

allowed_categories: [geopolitics, macro, politics]

notes: Add only after manual review

8.2 config/strategy.yaml  (v2.0 — s ispravkama)

Sto je promijenjeno vs v1.0 ISPRAVKA: slippage_bps: 40 --> 100 (realniji model za geopoliticka trzista u kriznim momentima) NOVO: market_controls s min_days_to_expiry: 30 (ne trguj trzista koja istjecu za manje od 30 dana) NOVO: fade_caution_zone_days: 14 (oprez u zadnjih 14 dana do isteka trzista) NOVO: confidence_normalization (sve vrijednosti skaliraju na [0.0, 1.0] umjesto proizvoljnih) NOVO: rate_limit sekcija (token bucket: 60/min sustained, exponential backoff na 429 gresku)

strategy:

primary: spike_fade

enabled_strategies:

- spike_fade

spike_fade:

window_seconds: 300

min_price_move_abs: 0.12

min_volume_multiple: 2.0

max_spread_bps: 350

min_market_volume_usd: 1000000

min_confidence: 0.65

cooldown_seconds_per_market: 900

require_whitelist: true

block_if_data_stale_seconds: 15

entry:

mode: fade_extreme_move

allow_long_yes: true

allow_long_no: true

max_entries_per_market_per_day: 3

reentry_cooldown_seconds: 1800

exit:

take_profit_abs: 0.06

stop_loss_abs: 0.04

max_hold_seconds: 2400

force_exit_on_spread_bps: 600

force_exit_on_data_stale_seconds: 20

market_controls:                        # NOVO v2.0

min_days_to_expiry: 30

fade_caution_zone_days: 14

filters:

reject_low_liquidity: true

reject_wide_spread: true

reject_if_market_disabled: true

reject_if_above_daily_trade_limit: true

reject_if_confidence_below_threshold: true

reject_if_recent_signal_same_direction: true

confidence_weights:

price_move_strength: 0.30

volume_spike_strength: 0.20

spread_quality: 0.15

liquidity_quality: 0.15

market_priority: 0.10

category_weight: 0.10

confidence_normalization:               # NOVO v2.0 -- sve skale [0.0, 1.0]

price_move_strength:   clamp((move - 0.12) / 0.08, 0.0, 1.0)

volume_spike_strength: clamp((volume_multiple - 2.0) / 3.0, 0.0, 1.0)

spread_quality:        clamp(1.0 - (spread_bps / max_spread_bps), 0.0, 1.0)

liquidity_quality:     clamp(log10(volume_usd / min_volume_usd) / 2.0, 0.0, 1.0)

market_priority:       priority / 10.0

category_weight:       per category_weights mapping below

category_weights:

geopolitics: 1.00

macro: 0.95

politics: 0.90

crypto_macro: 0.80

experimental: 0.70

paper_trading:

enabled: true

slippage_bps: 100                     # ISPRAVKA v2.0 (bio 40 -- nerealno nisko)

taker_fee_bps: 0

maker_fee_bps: 0

assume_partial_fill: false

fill_timeout_seconds: 15

rate_limit:                             # NOVO v2.0

orders_per_minute_sustained: 60

orders_burst_per_10s: 3500

backoff_strategy: exponential

backoff_base_seconds: 1.0

backoff_max_seconds: 60.0

daily_limits:

max_signals_total: 100

max_trades_total: 12

max_trades_per_category: 5

8.3 config/risk.yaml

risk:

phase: paper

live_trading_enabled: false

kill_switch_enabled: true

paper:

bankroll_usd: 10000

notional_per_trade_usd: 100

max_open_positions: 4

live:

bankroll_usd: 10000

risk_per_trade_pct: 0.01

max_open_positions: 3

max_notional_per_trade_usd: 150

require_manual_enable_flag: true

daily_controls:

max_daily_loss_usd: 250

max_consecutive_losses: 4

cooldown_after_consecutive_losses_seconds: 7200

stop_trading_after_max_daily_loss: true

market_controls:

max_trades_per_market_per_day: 3

do_not_average_down: true

do_not_add_to_loser: true

close_positions_on_feed_staleness: true

safety_events:

stop_on_api_auth_failure: true

stop_on_price_feed_stale: true

stop_on_db_write_failure: true

stop_on_execution_error_burst: true

execution_error_burst_count: 3

stale_feed_seconds: 15

max_latency_ms: 3000

8.4 config/alerts.yaml

alerts:

telegram:

enabled: true

send_signals: true

send_errors: true

send_daily_report: true

send_kill_switch: true

throttling:

max_alerts_per_minute: 10

suppress_duplicate_signals_seconds: 300

signal_format:

include_market: true

include_category: true

include_price_change: true

include_direction: true

include_confidence: true

include_spread: true

include_volume_context: true

include_reason_codes: true

include_days_to_expiry: true          # NOVO v2.0

daily_report:

send_time_utc: '21:00'

include_top_trades: true

include_worst_trades: true

include_category_breakdown: true

include_system_health: true

include_latency_stats: true           # NOVO v2.0

kill_switch:

alert_on_trigger: true

repeat_interval_seconds: 600

8.5 .env.example  (ISPRAVKA v2.0 — verificirani URL-ovi)

Kriticna ispravka URL-ova v1 POGRESNO: POLYMARKET_WS_URL=wss://ws.polymarket.com <-- ne postoji v2 ISPRAVNO: vidi ispod -- WebSocket i REST URL-ovi su verificirani iz sluzb. dokumentacije

# ENVIRONMENT

APP_ENV=development

LOG_LEVEL=INFO

# DATABASE

SQLITE_PATH=./data/polymarket_bot.db

# TELEGRAM

TELEGRAM_ENABLED=true

TELEGRAM_BOT_TOKEN=PASTE_YOUR_TOKEN

TELEGRAM_CHAT_ID=PASTE_YOUR_CHAT_ID

# POLYMARKET REST (ISPRAVKA v2.0)

POLYMARKET_REST_BASE_URL=https://clob.polymarket.com

POLYMARKET_GAMMA_BASE_URL=https://gamma-api.polymarket.com

# POLYMARKET WEBSOCKET (ISPRAVKA v2.0)

POLYMARKET_WS_CLOB_URL=wss://ws-subscriptions-clob.polymarket.com/ws/

POLYMARKET_WS_RTDS_URL=wss://ws-live-data.polymarket.com

# AUTENTIKACIJA (NOVO v2.0 -- potrebno samo za live fazu)

POLYGON_PRIVATE_KEY=        # NIKAD ne commitat u Git

POLYGON_PUBLIC_KEY=         # Adresa Polygon walleta

POLYMARKET_API_KEY=         # Generira se putem developer portala

POLYMARKET_API_SECRET=      # Generira se putem developer portala

POLYMARKET_PASSPHRASE=      # Generira se putem developer portala

# FEATURE FLAGS

LIVE_TRADING_ENABLED=false

PAPER_TRADING_ENABLED=true

# SAFETY

ENABLE_KILL_SWITCH=true

MAX_ALLOWED_LATENCY_MS=3000

# DEBUG

ENABLE_VERBOSE_LOGGING=false

SAVE_RAW_EVENTS=true

9. Autentikacijski modul (NOVO v2.0)

Polymarket koristi hibridno-decentralizirani CLOB. Off-chain matching obavlja operator, ali settlement je on-chain putem EIP-712 potpisanih order messagea na Polygon blockchainu (chain ID: 137). Ovaj modul je obavezan za live fazu.

| Modul | Odgovornost |
| --- | --- |
| src/auth/wallet.py | Upravljanje Polygon walletom. Ucitava private key iz env varijable (nikad hardcoded). Inicijalizira web3 konekciju. |
| src/auth/eip712.py | Kreira EIP-712 typed data strukture za order potpis. Chain ID: 137. Domain: ClobAuthDomain, version 1. |
| src/auth/hmac_signer.py | HMAC-SHA256 potpis za svaki authenticated REST request. Koristi API key i secret iz env varijabli. |
| src/execution/live_broker.py | Koristi auth module za potpisivanje i slanje live narudzbi. U v1 ostaje disabled -- samo skeleton. |

Sigurnosna pravila za auth NIKAD ne commitat private key u Git repozitorij -- uvijek u .env koji je u .gitignore Koristi dedicated wallet samo za Polymarket -- nikad primary wallet API credentials generiraj putem Polymarket developer portala -- spremi odmah, prikazuju se jednom HMAC-SHA256 potpis generirati s performantnim kriptografskim libraryjem za live fazu

10. Specifikacija baze podataka (v2.0)

| Tablica | Minimalna polja |
| --- | --- |
| signals | id, timestamp, market_id, category, signal_type, direction, price_before, price_after, confidence, reason_codes, days_to_expiry [NOVO], latency_ms [NOVO] |
| trades | id, signal_id, entry_price, exit_price, pnl, duration, exit_reason, slippage_actual_bps [NOVO] |
| positions | id, market_id, open_time, size, entry_price, status |
| events | id, timestamp, raw_data_json, source [NOVO], event_type [NOVO] |
| system_logs | id, timestamp, level, message, module, latency_ms [NOVO] |

11. Polymarket endpoint mapiranje (v2.0)

| Sloj / URL | Upotreba | Implementacijska napomena |
| --- | --- | --- |
| Gamma API gamma-api.polymarket.com | Discovery i metadata | Javno i bez autentikacije. Koristi za tržišta, evente, tagove i inicijalno mapiranje watchliste. |
| CLOB REST clob.polymarket.com | Cijene, spread, midpoint, knjiga, povijest | Javno i bez autentikacije. Rate limit: 60 req/min sustained. Koristi token bucket. |
| CLOB WebSocket wss://ws-subscriptions-clob. polymarket.com/ws/ | Real-time azuriranja | Latency <50ms od servera. Pretplati se po asset ID-evima. Heartbeat monitoring. |
| RTDS WebSocket wss://ws-live-data.polymarket.com | Low-latency kripto feedovi | ~100ms kasnjenje. Sekundarni feed za crypto_macro kategoriju. |
| Trading / execution CLOB authenticated | Budući live narudzbe | Onemoguceno u v1. Zahtijeva EIP-712 + HMAC-SHA256 autentikaciju. |

12. Specifikacija replay dataseta

Replay mod mora koristiti JSONL. Svaki red je timestamped event koji sadrži normalizirana polja i raw payload za determinističko regresijsko testiranje.

{

"ts": "2026-03-18T14:05:12.123Z",

"source": "ws_market",

"event_type": "price_update",

"market_id": "12345",

"market_slug": "us-strikes-iran-before-2026-06-30",

"category": "geopolitics",

"yes_price": 0.57,

"no_price": 0.43,

"best_bid": 0.56,

"best_ask": 0.58,

"spread_bps": 357,

"last_trade_price": 0.57,

"rolling_volume_5m_usd": 182340,

"days_to_expiry": 104,

"raw": { "original_payload": "..." }

}

- Minimalni event tipovi: market_snapshot, price_update, trade_tick, book_snapshot, book_delta (oba obavezna u v2.0).

- Prvi build: sinteticki replay file s normalnim tokom, spike gore, spike dolje, low-liquidity i stale-feed slucajem.

- Kasnije: uhvati 1-3 dana live raw evenata i napravi high-quality regresijske datasete.

13. Claude Code promptovi

13.1 Master prompt

You are building a production-grade private Polymarket alpha system.

Read claude.md and all config files as the main specification.

CORE:

- modular architecture, YAML config loading, SQLite storage, structured logging

DATA:

- market discovery module (Gamma API: https://gamma-api.polymarket.com)

- REST client (CLOB: https://clob.polymarket.com) with token bucket rate limiter

- WebSocket client (wss://ws-subscriptions-clob.polymarket.com/ws/) with reconnect

- rolling price + volume tracking

AUTH MODULE (src/auth/) -- implement skeleton, keep disabled in v1:

- wallet.py: Polygon wallet management, private key from env only, never hardcoded

- eip712.py: EIP-712 order signing, chain ID 137, domain ClobAuthDomain v1

- hmac_signer.py: HMAC-SHA256 request signing for authenticated endpoints

STRATEGY:

- spike-fade detection

- confidence scoring with normalization -- all factors scale to [0.0, 1.0]

- time-to-expiry filter: reject markets with <30 days to expiry

- strict filtering rules per strategy.yaml

EXECUTION:

- paper trading engine with slippage_bps: 100

- position tracking, entry + exit logic (TP +0.06, SL -0.04, time stop 2400s)

ALERTS: Telegram integration, structured messages with days_to_expiry field

ANALYTICS: performance metrics, daily report with latency stats, replay mode

CLI -- implement EXACT commands:

validate-config | init-db | test-alert | discover-markets

run-bot --mode paper | run-bot --mode live (disabled) | replay | daily-report | health-check

CONSTRAINTS:

- NO live trading enabled by default

- ALL thresholds must come from config files -- DO NOT hardcode values or API URLs

- DO NOT rely on LLM for decision making

- ALL errors must be logged

- Implement rate limiter: 60 orders/min sustained, exponential backoff on HTTP 429

- System must run without external credentials in paper mode

QUALITY: type hints, modular design, testable components, clear separation of concerns

DELIVER: full repo + working CLI + config files + tests + README

At the end output:

1. full project tree

2. setup instructions

3. how to run bot

4. what is implemented vs disabled

13.2 Secondary prompt: market discovery adapter

Add a Polymarket market discovery module that fetches available markets

from https://gamma-api.polymarket.com, normalizes them, and maps live

market identifiers/slugs to tracked categories in config/markets.yaml.

Requirements:

- do not hardcode real market IDs

- discovery command prints candidate markets by category

- filter by liquidity/volume/spread when metadata is available

- support manual override mappings in YAML

- add days_to_expiry field to discovered market objects

- gracefully skip missing markets

- write tests for mapping logic

13.3 Secondary prompt: evaluacijski prolaz

Review the current implementation against claude.md and improve for correctness

and observability -- not feature creep.

Focus on:

- edge-case bugs in signal generation

- stale-feed handling

- confidence scoring normalization correctness (all factors must be [0.0, 1.0])

- paper trading realism (slippage_bps: 100 must be implemented correctly)

- time-to-expiry filter (min 30 days -- verify it is enforced)

- rate limiter correctness (token bucket, exponential backoff on 429)

- SQLite schema (verify days_to_expiry and latency_ms fields exist in all tables)

- report usefulness, replay determinism, test coverage gaps

Do not add public-facing product features.

Do not enable live trading.

13.4 Replay support prompt

Add replay dataset support to the repository.

Requirements:

- support JSONL input files

- define normalized event models for:

market_snapshot, price_update, trade_tick, book_snapshot, book_delta

- add days_to_expiry field to all event models

- replay runner feeds events through the same strategy engine as live paper mode

- preserve event timestamps for deterministic sequencing

- store replay results in SQLite with a run_id

- add at least one synthetic sample dataset for tests

- add tests proving replay determinism

14. VPS deployment -- bot radi 24/7 (NOVO v2.0)

Bot mora raditi 24/7 jer geopoliticki eventi udaraju u svako doba. Kucni racunar nije prikladan zbog nepouzdanog interneta, Windows updateova i varijabilnog latencija. VPS (virtualni privatni server) preuzima tu ulogu neovisno o laptopu -- laptop moze biti iskljucen.

| Provider | Preporuka |
| --- | --- |
| Hetzner CX22 (Falkenstein) | PREPORUCENO za paper fazu. ~5 EUR/mj. Ubuntu 24 LTS. Dovoljan za spike-fade strategiju. |
| Contabo VPS S (Frankfurt) | Alternativa. ~4.5 EUR/mj. Nesto visi latency ali prihvatljiv. |
| QuantVPS Dublin | Za live fazu s visokim zahtjevima. Specijaliziran za trading. Skuplje. |
| AWS eu-west-1 Dublin | Najbliži Polymarket serverima (London) bez geo-bloka. Za naprednu live fazu. |

Zasto NE kucni racunar Kucni ISP ima jitter i kratke padove koje WebSocket veze ne toleriraju Restart / Windows update = otvorena pozicija bez nadzora = gubitak Latency iz Hrvatske na London ~30-50ms vs 5-15ms s europskog VPS-a Nema SLA garancije za uptime

14.1 Setup VPS-a

# 1. Spoji se na VPS

ssh root@IP-ADRESA-VPS-A

# 2. Kreiraj korisnika i instaliraj Python

adduser polybot

apt update && apt install -y python3.11 python3.11-venv git

# 3. Kloniraj repozitorij i postavi okruzenje

su - polybot

git clone https://github.com/tvoj-username/polymarket-bot.git

cd polymarket-bot

python3.11 -m venv venv && source venv/bin/activate

pip install -r requirements.txt

# 4. Postavi .env datoteku

cp .env.example .env

nano .env   # Upiši Telegram token i chat ID

# 5. Inicijalizacija i provjera

python -m src.cli validate-config

python -m src.cli init-db

python -m src.cli test-alert

python -m src.cli discover-markets

python -m src.cli health-check

14.2 Systemd servis -- automatski restart

# Kreiraj datoteku: /etc/systemd/system/polymarket-bot.service

[Unit]

Description=Polymarket Alpha Bot

After=network.target

[Service]

User=polybot

WorkingDirectory=/home/polybot/polymarket-bot

ExecStart=/home/polybot/polymarket-bot/venv/bin/python -m src.cli run-bot --mode paper

Restart=always

RestartSec=30

StandardOutput=journal

StandardError=journal

[Install]

WantedBy=multi-user.target

# Aktivacija:

systemctl daemon-reload

systemctl enable polymarket-bot

systemctl start polymarket-bot

systemctl status polymarket-bot

Kada je servis aktivan, bot radi 24/7. Laptop moze biti iskljucen. Na mobitel stizu Telegram alertovi. SSH spojiš se samo kada zeliš provjeriti logove ili napraviti promjenu.

15. claude.md -- datoteka za Claude Code (NOVO v2.0)

claude.md je datoteka koja živi u korijenu repozitorija i govori Claude Code agentu kako da razumije projekt. To je jedini dokument koji Claude Code cita pri svakom pozivu. Mora biti koncizan i precizan.

Zasto je claude.md kriticar za Claude Code Claude Code ucitava claude.md automatski pri svakom pokretanju -- to je njegov 'briefing' Bez claude.md, Claude Code ne zna koji su URL-ovi ispravni, koji su filteri obavezni, sto je disabled Ovaj Word dokument je za tebe -- claude.md je komprimirana verzija za agenta Sve kriticne ispravke iz v2.0 moraju biti u claude.md (ispravni URL-ovi, slippage, expiry filter)

15.1 Sadrzaj claude.md za kopiranje u repozitorij

# Polymarket Private Alpha System -- claude.md

## Project overview

Private Polymarket trading engine. Paper-first. No live trading in v1.

All strategy logic is deterministic -- no LLM for entry/exit decisions.

## Critical API URLs (verified)

REST:       https://clob.polymarket.com

Gamma:      https://gamma-api.polymarket.com

WS CLOB:    wss://ws-subscriptions-clob.polymarket.com/ws/

WS RTDS:    wss://ws-live-data.polymarket.com

## Architecture

src/data/       -- ingestion (rest_client, websocket_client, market_registry, normalizer)

src/strategy/   -- spike_fade, signal_models, filters

src/execution/  -- paper_broker (active), live_broker (disabled skeleton)

src/auth/       -- wallet, eip712, hmac_signer (disabled skeleton for live phase)

src/risk/       -- limits, kill_switch, checks

src/storage/    -- db, models, repository

src/alerts/     -- telegram, report_builder

src/analytics/  -- performance, market_stats, replay

src/utils/      -- logging, time, math_helpers, rate_limiter

## Key strategy parameters (from config -- never hardcode)

window_seconds: 300 | min_price_move_abs: 0.12 | min_volume_multiple: 2.0

take_profit_abs: 0.06 | stop_loss_abs: 0.04 | max_hold_seconds: 2400

slippage_bps: 100 | min_days_to_expiry: 30 | min_confidence: 0.65

## Confidence scoring -- all factors normalize to [0.0, 1.0]

price_move_strength:   clamp((move - 0.12) / 0.08, 0, 1)  weight: 0.30

volume_spike_strength: clamp((vol_mult - 2.0) / 3.0, 0, 1) weight: 0.20

spread_quality:        clamp(1 - spread_bps/max_spread, 0, 1) weight: 0.15

liquidity_quality:     clamp(log10(vol/min_vol) / 2, 0, 1)  weight: 0.15

market_priority:       priority / 10.0                       weight: 0.10

category_weight:       per category_weights in strategy.yaml weight: 0.10

## Rate limiting

Token bucket: 60 orders/min sustained, 3500/10s burst

Exponential backoff on HTTP 429: base 1s, max 60s

## Hard rules

- LIVE_TRADING_ENABLED=false always in v1

- Kill switch: stop on auth failure, stale feed, DB write failure, error burst

- Do not average down, do not add to loser

- Max daily loss: $250, max consecutive losses: 4 then 2h cooldown

- Reject markets with <30 days to expiry

- Block if data stale >15 seconds

## CLI commands

validate-config | init-db | test-alert | discover-markets

run-bot --mode paper | run-bot --mode live (disabled) | replay | daily-report | health-check

16. Plan pokretanja i evaluacija

16.1 Prva sekvenca postavljanja

- Kloniraj repozitorij i kreiraj Python 3.11 virtualno okruzenje.

- Instaliraj ovisnosti iz requirements.txt ili pyproject.toml.

- Kopiraj .env.example u .env i popuni Telegram credentials.

- Pokreni: validate-config >> init-db >> test-alert >> discover-markets >> run-bot --mode paper

- Prebaci na VPS i aktiviraj systemd servis.

16.2 Sto provjeriti prvi dan

- Stabilnost ingestion-a: reconnect, stale feed eventi, latency.

- DB pisanja: eventi, signali, tradovi, izlazi, greske.

- Telegram alertovi: moraju stizati pouzdano.

- Kvaliteta filtriranja: previše alertova = filteri su preslabi.

16.3 Evaluacija u prvih 7 dana

- Operativni KPI: uptime, reconnect count, stale feed count, DB greske, alert delivery.

- Trading KPI: signal count, paper-trade count, win rate, avg win/loss, max drawdown, expectancy.

- Kvalitativni pregled: lazno pozitivni signali, realizam spreada, kategorije koje underperformaju.

16.4 Kriterij za live micro-pilot

NE idi na live dok sve ovo nije ispunjeno Min. 50 paper tradova s pozitivnom expectancy (EV > 0) Win rate iznad 52% na uzorku Maksimalni drawdown ispod 15% papirnatog bankrolla Bot radi bez nadzora min. 14 dana bez kriticnih gresaka Replay testovi prolaze deterministicki Telegram alertovi stizu pouzdano Dedicated Polygon wallet kreiran i testiran

17. Kriteriji uspjesa

- Sustav radi bez nadzora u paper modu na VPS-u 24/7.

- Signali, tradovi i greske su zabilježeni i reproduktivni.

- Replay mod daje deterministicke rezultate.

- Izvjestaji jasno identificiraju najbolje i najlosije kategorije i trzista.

- Samo nakon smislenog paper-trading uzorka s pozitivnom expectancy ide se na live.

- Uspjeh u live fazi mjeri se expectancyjem i Sharpe ratiom, ne apsolutnim P&L-om u prvih 30 dana.

18. Finalni redoslijed implementacije

| # | Korak | Napomena |
| --- | --- | --- |
| 1 | Skeleton projekta, config loading, logging, SQLite setup | Osnova svega |
| 2 | Auth modul skeleton (wallet, eip712, hmac_signer) | Disabled, ali arhitekturalno ispravan |
| 3 | Rate limiter utility (token bucket + exponential backoff) | Potreban prije REST/WS klijenata |
| 4 | Gamma discovery i market registry | Ukljucuje days_to_expiry |
| 5 | WebSocket ingestion s heartbeat monitoringom | CLOB WS URL ispravljen u v2.0 |
| 6 | Normalizirani replay format i replay runner | book_snapshot + book_delta oba obavezna |
| 7 | Spike-fade engine s normaliziranim confidence scoringom | Sve skale na [0.0, 1.0] |
| 8 | Time-to-expiry filter (min 30 dana) | Novi filter v2.0 |
| 9 | Paper broker sa slippage_bps: 100 | Ispravka v2.0 |
| 10 | Alertovi i dnevni izvjestaji s latency stats | Telegram ready |
| 11 | Testovi i evaluacijski prolaz | Replay determinizam obavezan |
| 12 | VPS deployment i systemd servis | Bot radi 24/7 neovisno o laptopu |
| 13 | claude.md u korijenu repozitorija | Komprimirana spec za Claude Code agenta |

19. Usporedba s javnim botovima i institucionalnim pristupom

| Dimenzija | Tvoj projekt v2.0 | Tipicni GitHub/X bot | Institucija / NautilusTrader |
| --- | --- | --- | --- |
| Risk model | Solidan | Cesto bez hard stopova | Kompleksan |
| Arhitektura | Modularna | Monolith | Modularna |
| Auth model | Skeleton u v2.0 | Cesto plaintext | KMS + vault |
| WS URL-ovi | Ispravni u v2.0 | Cesto pogresni | Verificirani |
| Rate limiting | Token bucket v2.0 | Nema, 429 crashevi | Sophisticirani |
| Confidence scoring | Normaliziran v2.0 | Binaran ili nema | Bayesian update |
| Time-to-expiry filter | Min 30 dana v2.0 | Nema | Modeliran |
| Paper gating | Ispravan | Preskacaju | Rigorozan |
| Replay testiranje | Planirano | Nema | Automatiziran |
| VPS deployment | Specificiran v2.0 | Dokumentacija manjka | Co-location |
| Slippage realizam | 100 bps v2.0 | Preniski (10-40 bps) | Dinamicki model |